# DevSecOps Governance Rollout Plan

Scope: Java & React Applications

Prepared by: DevOps Team

Date: __________________

## 1. Objective

This project aims to standardize CI/CD governance, security controls, and quality enforcement across all Java and React applications. The initiative will implement SonarQube quality gates, security scanning, naming conventions, and deployment promotion controls aligned with ITQMS requirements.

## 2. Scope

Technologies in Scope:
- Java
- React JS

Environments:
Dev → SIT → UAT → Pre-Prod → Prod

## 3. Governance Controls to be Implemented

• SonarQube integration and Quality Gate enforcement
• Code coverage validation based on automated test execution
• Security scanning (SAST, dependency scanning, secret detection)
• CI/CD naming convention validation
• Deployment promotion gates for higher environments
• Full traceability from Bitbucket → Jenkins → Deployment

## 4. Implementation Strategy

The implementation will follow a phased approach to ensure smooth adoption and minimize disruption to development teams.

### Phase 1 – Assessment

• Inventory all Java and React repositories
• Identify existing Jenkins pipelines
• Evaluate SonarQube integration status
• Identify gaps in security scanning and quality enforcement

### Phase 2 – Pilot Implementation

• Select one Java application and one React application
• Implement standardized Jenkins pipeline
• Integrate SonarQube analysis within build pipeline
• Validate Quality Gate enforcement
• Confirm security scanning integration

### Phase 3 – Standard Pipeline Model

• Implement shared Jenkins library for standardized pipelines
• Ensure build, test, scan, and quality gate validation are included
• Apply naming validation and deployment gates

### Phase 4 – Gradual Rollout

• Roll out standardized pipelines to remaining Java applications
• Apply same model to React applications
• Monitor pipeline results and adjust thresholds if required

## 5. Pipeline Model

Standard pipeline flow:
Bitbucket Commit → Jenkins Pipeline → Build → Test & Coverage → SonarQube Scan → Quality Gate Validation → Deployment Promotion

## 6. Naming Convention Standard

Release naming format:
R<ReleaseNumber>-<LOB>-v<Major.Minor.Patch>-<Environment>

Example:
R05-DXP-v1.2.0-SIT

## 7. Quality Gate Policy

Quality Gate rules include:
• No Blocker or Critical vulnerabilities
• No Blocker or Critical bugs
• Code coverage on new code ≥ 40% (initial threshold)
• Code duplication < 5%
• No new critical code smells
• Security hotspots must be reviewed

## 8. Project Timeline (Proposed)

| Phase | Activity | Estimated Duration |
| --- | --- | --- |
| Phase 1 | Assessment & inventory | 1 week |
| Phase 2 | Pilot implementation | 1 week |
| Phase 3 | Standard pipeline setup | 1 week |
| Phase 4 | Java applications rollout | 2 weeks |
| Phase 5 | React applications rollout | 1–2 weeks |

## 9. Success Metrics (KPIs)

• 100% repositories integrated with SonarQube
• Quality Gate pass rate ≥ 90%
• 0 Critical vulnerabilities promoted to higher environments
• ≥98% naming convention compliance
• 100% secrets stored in secure vault or pipeline variables
• Full CI/CD traceability

## 10. Dependencies

• ITQMS approval for governance standards
• Development teams support for test coverage and vulnerability fixes
• Security team collaboration for SAST/SCA configuration

## 11. Expected Outcome

Upon completion, all Java and React applications will follow a standardized CI/CD pipeline with enforced security and quality controls, ensuring reliable and compliant software delivery.